# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: Elias J. Marrero Ruiz

## Week 13: March 1, 2021– March 7, 2021

## Tasks Completed:

* Discussed the different new libraries for graphs and charts available.
* Created and organized the initial structure for the project to start taking form.
* Researched documentation for Git’s repository commands through VS Code’s console.

## Tasks by Member:

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Cloned project from Git, created his own branch, discussed more libraries for charts and graphs. Shared Git’s documentation for commands. |
| José M. López Torres | * Cloned project from Git, created his own branch, shared libraries of charts and graphs. Made connection to Firebase’s Database. |
| Ernesto Feliciano Muniz | * Cloned project from Git, created his own branch, suggested structure adjustments. Made the divisions of front-end and back-end. |
| Diego Canals Reyes | * Created base project. Linked the project to Git. Created his own branch. Created GitIgnore file. Discussed the use of some Git commands. |

## Next Week Objectives:

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Create the Summary Component for the top of the Home Page. Research different UI designs to implement in the component. |
| José M. López Torres | * Create the Footer Container for the Home Page. Discuss different ways for its implementation. |
| Ernesto Feliciano Muniz | * Create the Content Container for the Home Page. Discuss the limits and constraints for the graphs and charts within this space. |
| Diego Canals Reyes | * Create the Header Container for the Home Page. Discuss different ways for its implementation. |

## Discussion Topics for the Professor:

* New file of “Deliverables” or what is expected from week to week.

## Status Track:

* The work is currently on track.