# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: Elias J. Marrero Ruiz

## Week 14: March 8, 2021– March 14, 2021

## Tasks Completed:

* Discussed the importance of the UI/UX.
* Researched the different, but efficient ways, of developing components in a dynamic way

for implementing CSS changes.

* Developed the header, footer, and content containers. The summary component was delayed to

be developed once we have designed our complete mockups; which must be during this next week.

## Tasks by Member:

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Created the Header Component for the top of the Home Page. |
| José M. López Torres | * Created the Footer Container for the Home Page. Discussed different ways for the implementation of different components. |
| Ernesto Feliciano Muniz | * Created the Content Container for the Home Page. Discussed the margins and paddings for the graphs and charts within this space. |
| Diego Canals Reyes | * Explained and suggested some educational videos to better understand React’s Hooks. Discussed the different ways of changing the state of the webpage. |

## Next Week Objectives:

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Create the Summary Component for the top of the Home Page. |
| José M. López Torres | * Create the References Component for the Home Page. |
| Ernesto Feliciano Muniz | * Create the Report Form Component for the Home Page. |
| Diego Canals Reyes | * Create the CSS files for each component to be used in the Home Page. |

## Discussion Topics for the Professor:

* N/A

## Status Track:

* The work is currently on track, with a slight possibility for a delay on next week’s tasks.