# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: Elias J. Marrero Ruiz

## Week 16: March 22, 2021– March 28, 2021

## Tasks Completed:

* Created a base frame for the graphics to be contained in the Content section of the page.
* Finished the styling of the Header and the components within it.
* Discussed the styling of the page, the styling for the graphics and updated the mockup.

## Tasks by Member:

| MEMBER | TASKS |
| --- | --- |
| Elias J. Marrero Ruiz | * Completed the style of the Header Section and started to discuss the style for the Footer. |
| José M. López Torres | * Discussed the style for the Footer and worked on the styling of the Report Form. |
| Ernesto Feliciano Muniz | * Completed the style of the Summary component and worked on the style of the Content component. |
| Diego Canals Reyes | * Discussed how to use the Navigation Bar part of the Header to move (or auto-scroll) to some parts within the Content Section and Footer. |

## Next Week Objectives:

| MEMBER | TASKS |
| --- | --- |
| General | * Discuss what graphics/charts to use for different data sets. (waiting for an answer on API questions from the Department of Health) |
| Elias J. Marrero Ruiz | * Finish the Footer style and its components. |
| José M. López Torres | * Finish the Report Form Component and its style. |
| Ernesto Feliciano Muniz | * Make a component for every graphic (Linear, Bar, Pie). |
| Diego Canals Reyes | * Work on the implementation of the Navigation Bar (which is moving to a specific section of the page by clicking a title on this section). |

## Discussion Topics for the Professor:

* Show what we have so far and ask for pointers or suggestions.

## Status Track:

* The work is slightly behind.