# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: José M. López Torres

## Week 6: January 11, 2021– January 17, 2021

## Reunion:

* Type: Ordinary
* Meeting Time: from 9:30 PM – 11:00 PM
* Place: Discord Application
* Days: Tuesday 12, Thursday 14

## Topics Discussed:

* Improve our Users Stories.
* The implementation of the Cucumber Gherkin method for each user story.
* The current deadline of each part of the deliverable’s parts of the project.
* The start of a course about the Cucumber Gherkin with JavaScript for each member to learn.

## Tasks by Member :

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Amended his previous user stories into Cucumber Gherkin format. And started studying the Cucumber with JavaScript language. |
| José M. López Torres | * Develop some user stories using the Cucumber Gherkin format. Assigned tasks about the parts of the SRS each member will be responsible. |
| Ernesto Feliciano Muniz | * Made a research of possible Cucumber formats that were more useful to our project and with that format created a template for the team to use as a guide to create their user stories. |
| Diego Canals Reyes | * Started the course that was discussed in the first meeting and created his user stories in the Cucumber Format. Started the acceptance tests in order to have a better understanding of the language. |

## Next Week Objectives:

1. Complete the SRS document.
2. Present the SRS for approval
3. Assign the work to do on the SDD.
4. Create the GitHub repository and start storing all the reports and progress there.

## Discussion Topics for the Professor:

1. Evaluation of the User Stories presented.
2. Discuss about the deadline of each part of the project.
3. Discuss our starting strategy for creating the app.

## Status Track:

The work is currently briefly delayed since the SRS has not been completed yet.