# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: José M. López Torres

## Week 8: January 25, 2021– January 31, 2021

## Reunion:

* Type: Ordinary
* Meeting Time: from 7:30 PM – 9:00 PM
* Place: Discord Application
* Days: Thursday 28, Sunday 31

## Topics Discussed:

* Complete the SRS.
* Decide the format to be used for the SRS.
* Assign the parts of the STD.
* Assign the parts of the SDD.

## Tasks by Member :

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Finished and discussed the wireframes assigned, finished the part assigned of the SRS and redesigned the format of the wireframes to be used by the group. |
| José M. López Torres | * Assigned the parts of the SDD and STD to each member. Finish the user stories assigned with all the details. Decide which platform would be used for all the workflows. |
| Ernesto Feliciano Muniz | * Created a table for better presentation of the user stories. Finished the detailed user stories assigned and develop a format to present the detailed user stories. |
| Diego Canals Reyes | * Worked on user stories for SRS. Looked into implementing UATs with JavaScript and Selenium for browser automation. Researched GME. |

## Next Week Objectives:

1. Start the STD.
2. Start the SDD.
3. Finish the SRS.

## Discussion Topics for the Professor:

1. Review the Detailed User Stories.
2. The STD and SDD formats.

## Status Track:

The work is currently on track.