# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: José M. López Torres

## Week 10: February 8, 2021– February 14, 2021

## Reunion:

* Type: Ordinary
* Meeting Time: from 7:30 PM – 9:00 PM
* Place: Discord Application
* Days: Wednesday 10, Friday 12, Sunday 14

## Topics Discussed:

* Complete the SDD and STD.
* Decide the format to be used for the Sprint Plan.
* Complete de Sprint Plan.
* Discuss the Presentation format.

## Tasks by Member :

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Finished all his parts in the SDD and the Sprint Plan. Implement the format of the SDD and created the cover page to be used in all documents. |
| José M. López Torres | * Finished all his parts in the SDD and Sprint Plan. Evaluated that all four documents had the same format and designed the format that will be used. |
| Ernesto Feliciano Muniz | * Finished all his parts in the STD and the Sprint Plan. Designed the numbering and table of content of each document. |
| Diego Canals Reyes | * Finished all his parts of the STD and the Sprint Plan. Created the repository of github that will be used for the final delivery of the documents. |

## Next Week Objectives:

1. Start the skeleton of the code.

## Discussion Topics for the Professor:

1. Review the SDD.
2. Review the STD.
3. Review the Sprint Plan.
4. Discuss the Presentation.

## Status Track:

The work is currently on track.