# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: José M. López Torres

## Week 7: January 18, 2021– January 24, 2021

## Reunion:

* Type: Ordinary
* Meeting Time: from 7:30 PM – 9:00 PM
* Place: Discord Application
* Days: Monday 18, Wednesday 20, Friday 22

## Topics Discussed:

* Finish our Users Stories.
* Divide the SRS and schedule the completion.
* Discuss the scheduling for the STD and the SDD.
* Contact Danilo for more information of the vaccine’s endpoints.

## Tasks by Member :

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Discussed and finished most of the assigned parts of the SRS. Developed the workflows in the recommended tool. Reviewed the information that the other documents must have. |
| José M. López Torres | * Divided the SRS parts to each member. Created a provisional template for the creation of the detailed user stories. Contacted Danilo regarding the information needed. |
| Ernesto Feliciano Muniz | * Made a detailed summary of all the details of the SRS discussed on the previous meetings. Developed the user stories assigned. |
| Diego Canals Reyes | * Developed the user stories assigned. Searched for ideas of how the detailed user stories may be created. Reviewed the information of the data we got to match them with our user stories. |

## Next Week Objectives:

1. Finish the SRS document.
2. Present the SRS for approval
3. Assign the work to do on the STD and SDD.
4. Create the GitHub repository and start storing all the reports and progress there.

## Discussion Topics for the Professor:

1. The email received by Danilo regarding the endpoints for the vaccines.
2. Review the Detailed User Stories.
3. The STD and SDD.

## Status Track:

The work is currently briefly delayed since the SRS has not been completed yet.

Notes:

Ernesto Feliciano will not be available for the meeting of the 25th of January.