# Weekly Summary Capstone Group Covid-19 Data Visualization Team Leader: José M. López Torres

## Week 9: February 1, 2021– February 7, 2021

## Reunion:

* Type: Ordinary
* Meeting Time: from 7:30 PM – 9:00 PM
* Place: Discord Application
* Days: Thursday 5, Sunday 7

## Topics Discussed:

* Complete the SDD and STD.
* Decide the format to be used for the STD and SDD.
* Assign the parts of the STD.
* Assign the parts of the SDD.

## Tasks by Member :

| MEMBER | TASKS |
| --- | --- |
| Elías J. Marrero Ruiz | * Discussed the importance, priority and weight of every requirement, also the system's architecture. Developed half of the SDD document. |
| José M. López Torres | * Worked on the completion of the SDD. Made some research for different frameworks to be compared with the frameworks selected. |
| Ernesto Feliciano Muniz | * Discussed the idea of the STD and consulted a plan with another team member to set the corresponding ideas to be developed. Discussed differences between the regression tests and the unit test. |
| Diego Canals Reyes | * Discussed the benefits of Selenium and other useful software. Started working on the STD and finishing his user stories. |

## Next Week Objectives:

1. Start the Sprint Plan.
2. Finish the SDD and STD.

## Discussion Topics for the Professor:

1. Review the SDD.
2. Discuss the Sprint Plan.
3. Discuss the Presentation.

## Status Track:

The work is currently on track.